GLOUCESTERSHIRE COUNTY COUNCIL

POTHOLE FUND ANNUAL REPORT 2016/17

In the 2016/17 financial year Gloucestershire County Council received a Pot Hole Fund allocation of £1.006M from the Department of Transport in addition to a formula based allocation of £ 16.349M and an incentive allocation of £0.999M. It also received £2,861M of Integrated Transport funding of which £1.441M was allocated to the Structural Maintenance Programme for delivery of upgrades to Traffic Signal Systems, Footways, Safety Fencing and Street Lighting.

Subsequent to receipt of the Pothole Fund , cabinet approved top up funding of £2.094M to create a total Pothole Fund of £3.1M.

We used pothole data to develop a list of sites where clusters of potholes had been repaired in recent years. The funding of £3.1M has been used to deliver patching schemes at 32 of these sites and has resulted in 20.37km of roads being treated  which approximates to 88500 sq. m of actual resurfacing to prevent the formation of potholes

2016-17 Structural Maintenance Summary

|  | Original Budget £M | Pothole Fund £M |
| --- | --- | --- |
| Formula Based Structural Maintenance | 16.349 |  |
| Incentive | 0.999 |  |
| Integrated Transport Block funds put to Structural Maintenance | 1.441 |  |
| Pothole Fund |  | 1.006 |
| Gloucestershire County Council Top up |  | 2.094 |
| TOTAL | 18.789 | 3.1 |

Schemes undertaken using the funding are as follows

803	4/85024 Southfield Road, Podsmead, Gloucester (ID 344)

1715	B4213 Straight Lane, Course (ID118)

1857	A4151 Elton Road, Newnham (ID101)

3662	3/178 Cherry Tree Lane, Cirencester Phase 1 - Patching sections only

3782	B4641 Valiant Way, Brockworth

3791	4/84086 Oxstalls Way, Longlevens, Gloucester - (ID 383)

3931	3/226 Bath Road, Eastington (ID 276)

3951	A38 Mythe Road, Tewkesbury

3966	3/326 Canonbury Street, Berkeley

3971	4/85030 Matson Lane, Gloucester (ID 345)

3972	4/82538 Shepherd Road, Gloucester (ID 347)

3974	A38 Barnwood Road, Gloucester (Escourt Rd, London Rd R'bout) (ID381)

3975	4/7559 Heathfield Road & 4/5997 Barrowfield Road, Stroud (ID 422)

3976	4/7565 Hollow Lane, Stroud (Incl Jct) (ID 350)

3977	A46 College Road, Cheltenham (ID 184)

3982	A424 Fosseway Junction with A429

3983	A429 Fosseway and Station Road, Stow-on-the-Wold

3989	B4228 Chepstow Road, Coleford (Arthur Cooper Way & Perrygrove), Coleford (ID119)

3990	3/361 Beachley Road, Sedbury (ID 0)

3991	3/262 Bath Road & part B4058 (Nympsfield to Lampern Hill ) (ID 446, 273 & 274)

3992	4/7201 City Bank Road & 3/180 Watermoor Way, Cirencester (ID308)

3993	3/180 Cricklade Street, Cirencester (ID244)

3994	3/181 Sheep Street, Cirenecester (ID172)

3995	3/26 County Boundary, Symonds Yat to Folly Lane Jct, Hillersland

3996	A417 Lebury Road, Oak Drive Lodge to M'way Slip, Bromsberrow Heath  (ID100)

3997	A430 Secunda Way (Netheridge Swing Bridge), Gloucester

3998	3/9012 Clarence Street, Cheltenham (ID192)

3999	3/85 Wymans Lane & Hyde Lane (ID400)

4019	B4075 New Barn Lane, Cheltenham

4020	3/9027 The Park, Cheltenham

4021	4/90807 Griffiths Avenue, Cheltenham

4022	A438 Barton Street & Barton Road, Tewkesbury